VenueDesk

Phase 2 Migration

Step-by-Step Implementation Guide

n8n Postgres Nodes  →  venuedesk-api Endpoints

April 2026

| API Base URL | https://api.venuedesk.co.uk |
| --- | --- |
| Architecture | Fastify 4 · PostgreSQL 16 · JWT Auth |
| CLAUDE.md Phase | Phase 2 — n8n → API Transition |
| Migration Status | Endpoints implemented — n8n wiring in progress |
| Author | VenueDesk Systems Architect |

# 1. Purpose & Context

## 1.1  Why Phase 2 Exists

VenueDesk began with n8n as the primary logic engine: every customer update, booking creation, payment record, and cancellation was handled by raw SQL executed directly inside n8n Postgres nodes. This worked at low volume but created four structural problems:

- No tenant isolation enforcement. SQL was written per-workflow with manual WHERE tenant_id = $x clauses. One missing clause would expose another venue's data.

- Zero audit trail. n8n Execution logs are ephemeral — they rotate and contain no structured payload. There was no reliable record of what changed, when, or by whom.

- Untestable business logic. SQL embedded in n8n JSON cannot be unit-tested, linted, or reviewed in a pull request. Every change required a live workflow edit.

- No path to RLS. PostgreSQL Row-Level Security (Phase 4 target) requires every session to SET LOCAL app.tenant_id before querying. n8n Postgres nodes cannot do this reliably across a connection pool.

WHY:  The CLAUDE.md architecture document mandates: "n8n MUST NOT execute SQL directly. 

      All database interaction goes through db-api." Phase 2 is the execution of that mandate.

## 1.2  What Phase 2 Does

Phase 2 moves every SQL write operation into the venuedesk-api Node.js/Fastify service and converts n8n nodes from Postgres→SQL to HTTP Request→API. The result is:

| Before (Phase 1) | After (Phase 2) |
| --- | --- |
| Before (Phase 1) | After (Phase 2) |
| n8n Postgres node executes raw SQL | n8n HTTP Request calls venuedesk-api endpoint |
| tenant_id passed in query params | tenant_id extracted from JWT — never in the body |
| No audit log | Every write produces a bookings.audit_logs row |
| SQL untestable | SQL in version-controlled Node.js — testable, reviewable |
| RLS impossible | withTenantContext() wrapper ready for Phase 4 RLS policies |

## 1.3  Scope of This Guide

This guide covers the implementation of five API endpoints and their corresponding n8n workflow replacements:

| Endpoint | n8n Workflow(s) Replaced | Impact |
| --- | --- | --- |
| POST /customers/update | UpdateCustomerWF | 2 Postgres nodes replaced |
| POST /bookings/create | 7ZXOI73BhHLXkyOc (ConfirmBooking) | 5 Postgres nodes replaced |
| POST /bookings/update | Booking status updates | 1 Postgres node replaced |
| POST /bookings/cancel | CancelBooking + CancelRecurringSeries | 8 Postgres nodes replaced |
| POST /payments/record | KHvxUBua7hi5e1x1 + RecordRecurringPayment | 7 Postgres nodes replaced |
| GET /bookings/check-clashes | CheckRecurringClashes | 1 Postgres node replaced |

# 2. Architecture Primer

## 2.1  The Request Flow

Every authenticated request follows exactly this path:

Browser / n8n HTTP node

          │

          │  Authorization: Bearer <JWT>

          ▼

      Traefik (TLS termination — api.venuedesk.co.uk)

          │

          ▼

      venuedesk-api (Fastify)

          │  1. authPlugin verifies JWT signature + expiry

          │  2. Extracts { user_id, tenant_id, role } from payload

          │  3. Route handler validates request body

          │  4. withTenantContext(tenant_id, fn) opens DB transaction

          │  5. SET LOCAL app.tenant_id = <tenant_id>

          │  6. SQL executes — RLS policies read app.tenant_id

          │  7. COMMIT or ROLLBACK

          │  8. audit_logs row written

          ▼

      PostgreSQL (bookings schema)

WHY:  SET LOCAL app.tenant_id is the critical line. It means the variable is scoped to the 

      current transaction only — it is automatically cleared on COMMIT or ROLLBACK. There is 

      no way for one tenant's request to bleed into another's query, even under concurrent load.

## 2.2  Key Files & Their Roles

| File | Purpose |
| --- | --- |
| src/middleware/auth.js | JWT verification. Populates request.user from token. Rejects missing or expired tokens with 401. |
| src/db/pool.js | Singleton pg.Pool. Exports withTenantContext(tenantId, fn) and systemQuery(sql, params). All route handlers use one of these two — never raw pool.query directly. |
| src/utils/validators.js | assertUUID(), assertRequired(), assertEmail() etc. Every endpoint calls these before touching the database (CLAUDE.md §2.5). |
| src/utils/errors.js | HttpError, notFound(), conflict(), unprocessable(). Thrown errors are caught by the global error handler and returned as structured JSON. |
| src/services/LoggerService.js | Writes to bookings.system_logs via systemQuery (bypasses tenant context — logs are cross-tenant). Always console.logs too, so Docker logs remain useful. |
| src/routes/customers.js | POST /customers/update |
| src/routes/bookings.js | POST /bookings/create, /update, /cancel · GET /check-clashes |
| src/routes/payments.js | POST /payments/record |
| src/db/migrations/003_phase2_tables.sql | Creates bookings.cancellations and bookings.audit_logs. Applied automatically at startup by migrate.js. |

## 2.3  The withTenantContext Wrapper

Every write operation goes through this function from src/db/pool.js:

async function withTenantContext(tenantId, fn) {

        const client = await pool.connect();

        try {

          await client.query('BEGIN');

          await client.query('SET LOCAL app.tenant_id = $1', [tenantId]);

          const result = await fn(client);   // your SQL runs here

          await client.query('COMMIT');

          return result;

        } catch (err) {

          await client.query('ROLLBACK');

          throw err;

        } finally {

          client.release();

        }

      }

WHY:  Without BEGIN/COMMIT wrapping the SET LOCAL, the tenant variable would not be scoped to 

      the transaction and could persist across pool connections. The try/catch/finally guarantees 

      the connection is always released back to the pool — even on error — preventing pool exhaustion.

# 3. Pre-Deployment Checklist

Complete all items before uploading files to the VPS.

## 3.1  Verify venuedesk-api is Healthy

The container must already be running and healthy from Phase 1:

curl https://api.venuedesk.co.uk/health

Expected response:

{"status":"ok","version":"2.0.0","database":{"status":"ok"}}

⚠  If /health returns "degraded" or times out, resolve the database connection issue before proceeding. The Phase 2 migration cannot run against an unhealthy API.

## 3.2  Confirm the JWT Secret

The JWT_SECRET environment variable in docker-compose.yml must match the secret used to sign tokens in your n8n JWT credential. Verify:

- On your VPS, run:

docker exec venuedesk-api env | grep JWT_SECRET

- In n8n, open Credentials → JWT Auth account → confirm the secret matches exactly.

- If they do not match, re-sign your tokens or update the docker-compose.yml and restart the container.

## 3.3  Confirm Required Database Tables Exist

Run the following against bookings_db to verify the schema is complete:

docker exec n8n_postgres-postgres-1 psql -U n8n -d bookings_db -c \

        "SELECT table_name FROM information_schema.tables

         WHERE table_schema = 'bookings'

         ORDER BY table_name;"

The following tables must be present before the Phase 2 endpoints are called:

- bookings.confirmed_bookings

- bookings.customers

- bookings.rooms

- bookings.payments

- bookings.recurring_series

- bookings.customer_interactions

- bookings.booking_requests  (needed by /bookings/create if booking_request_id is supplied)

The migration 003_phase2_tables.sql will create bookings.cancellations and bookings.audit_logs automatically on first startup. Do not create these manually.

# 4. Deployment Steps

## Step 1 — Upload the New Files

Run these scp commands from your Mac terminal. They upload exactly the files changed in Phase 2 — nothing else.

# Upload the three new route files

      scp ~/Downloads/venue_desk_backup/venuedesk-api/src/routes/customers.js \

          ~/Downloads/venue_desk_backup/venuedesk-api/src/routes/bookings.js  \

          ~/Downloads/venue_desk_backup/venuedesk-api/src/routes/payments.js  \

          root@srv1090894.hstgr.cloud:/opt/n8n_postgres/venuedesk-api/src/routes/

      
      

      # Upload the updated server.js (adds 3 new route registrations)

      scp ~/Downloads/venue_desk_backup/venuedesk-api/src/server.js \

          root@srv1090894.hstgr.cloud:/opt/n8n_postgres/venuedesk-api/src/

      
      

      # Upload the migration SQL

      scp ~/Downloads/venue_desk_backup/venuedesk-api/src/db/migrations/003_phase2_tables.sql \

          root@srv1090894.hstgr.cloud:/opt/n8n_postgres/venuedesk-api/src/db/migrations/

WHY:  We use scp not rsync here because we want to upload only the known-changed files. 

      rsync's deletion behaviour could inadvertently remove files on the server.

## Step 2 — Rebuild the Container Image

The API runs inside Docker. The source files are copied into the image at build time, so a rebuild is required after every code change.

# SSH into the VPS first

      ssh root@srv1090894.hstgr.cloud

      
      

      cd /opt/n8n_postgres

      
      

      # Rebuild only the venuedesk-api image — does not touch postgres or n8n

      docker compose build venuedesk-api

Expected output ends with:

=> exporting layers  ...done

      => writing image     ...done

      => naming to docker.io/library/n8n_postgres-venuedesk-api  done

⚠  Do not run "docker compose build" without the service name — that rebuilds ALL services 

      including fastapi, which is not needed and will add several minutes to the process.

## Step 3 — Restart the Container

# Restart venuedesk-api with the new image

      docker compose up -d venuedesk-api

      
      

      # Confirm it comes up healthy (wait ~30 seconds)

      docker compose ps

Expected output:

venuedesk-api   running (healthy)   0.0.0.0:... -> 3000/tcp

## Step 4 — Confirm Migration Ran

The migration is applied automatically during container startup by src/db/migrate.js. Check the logs:

docker logs venuedesk-api --tail 60

You must see these two lines:

[migrate] applied 003_phase2_tables.sql

      [migrate] all migrations complete

WHY:  migrate.js reads all *.sql files from src/db/migrations/ in alphabetical order and runs them. 

      Every statement in 003_phase2_tables.sql uses CREATE TABLE IF NOT EXISTS, so re-running it 

      on subsequent restarts is completely safe — it produces no error and no duplicate rows.

## Step 5 — Smoke-Test the New Routes

Before touching any n8n workflows, verify the endpoints respond correctly with a valid JWT. Retrieve a token from your n8n JWT Auth credential, then:

export JWT="<paste token here>"

      
      

      # /customers/update — expect 400 (missing customer_id proves the route is live)

      curl -s -X POST https://api.venuedesk.co.uk/customers/update \

        -H "Authorization: Bearer $JWT" \

        -H "Content-Type: application/json" \

        -d '{}' | jq .message

      # → "Missing required field(s): customer_id"

      
      

      # /bookings/check-clashes — expect 400 (missing params)

      curl -s "https://api.venuedesk.co.uk/bookings/check-clashes" \

        -H "Authorization: Bearer $JWT" | jq .message

      
      

      # /payments/record — expect 422 (missing booking_id/series_id)

      curl -s -X POST https://api.venuedesk.co.uk/payments/record \

        -H "Authorization: Bearer $JWT" \

        -H "Content-Type: application/json" \

        -d '{"amount":50,"payment_method":"cash"}' | jq .message

      # → "Either booking_id or series_id is required"

A structured JSON error from the API (not a 404 or Traefik gateway error) confirms all three routes are registered and protected by JWT.

# 5. Endpoint Reference — The How

Each endpoint section covers: what it accepts, what it does to the database, what it returns, and the design decisions behind the SQL.

## 5.1  POST /customers/update

### Replaces

UpdateCustomerWF → DB: Update Customer + DB: Log Update Interaction (2 Postgres nodes).

### Request Body

| Field | Description |
| --- | --- |
| customer_id | UUID required — the customer to update |
| full_name | string optional — blank = leave unchanged |
| email | string optional — validated for @ format |
| phone | string optional |
| event_type | string optional |
| notes | string optional |
| interaction_note | string optional — written to customer_interactions |

### What the SQL Does

The update uses a COALESCE(NULLIF($n, ''), column) pattern on every field. This means:

- Empty string → existing value is kept unchanged.

- Non-empty string → column is overwritten.

- Field omitted from body → JSON schema default is empty string → existing value kept.

UPDATE bookings.customers

      SET

        full_name  = COALESCE(NULLIF($3, ''),  full_name),

        email      = COALESCE(NULLIF($4, ''),  email),

        ...

        updated_at = NOW()

      WHERE id = $1::uuid AND tenant_id = $2

WHY:  NULLIF($n, '') converts an empty string to NULL. COALESCE(NULL, column) returns the existing 

      column value. This lets the caller send a partial object — e.g. {"customer_id":"...","phone":"07700900123"} 

      — without accidentally blanking the name or email.

After the update, the route fetches the updated row and writes a customer_interactions record. This mirrors what the n8n workflow did across two Postgres nodes, but atomically — inside a single transaction.

### Response

{ "success": true, "data": { "id": "...", "full_name": "...", "email": "...", ... } }

### Error Responses

| HTTP Code | Cause |
| --- | --- |
| 400 | customer_id missing or not a valid UUID |
| 400 | email supplied but fails @ format check |
| 401 | JWT missing, expired, or invalid |
| 404 | No customer found with that ID for this tenant |

## 5.2  POST /bookings/create

### Replaces

7ZXOI73BhHLXkyOc — DB: Create Booking From Request, DB: Set Booking Confirmed, DB: Record Deposit, DB: Close Request, DB: Log Confirm Interaction (5 Postgres nodes, collapsed into 1 API call).

### Request Body

| Field | Description |
| --- | --- |
| customer_id | UUID required |
| room_id | UUID required |
| booking_date | ISO date required e.g. "2026-05-15" |
| start_time | HH:MM required e.g. "09:00" |
| end_time | HH:MM required e.g. "11:00" |
| date_from | ISO date optional (defaults to booking_date) |
| date_to | ISO date optional (defaults to booking_date) |
| total_amount | number default 0 |
| deposit_amount | number default 0 — recorded in payments if > 0 |
| balance_due | number optional — defaults to total_amount − deposit_amount |
| payment_method | string default "cash" |
| status | string default "confirmed" |
| booking_request_id | UUID optional — closes the originating request if provided |
| check_clashes | boolean default true — set false to skip clash guard |

### Execution Sequence

The endpoint performs up to 5 database operations inside a single withTenantContext transaction:

- Clash guard (if check_clashes = true). Queries confirmed_bookings for any row that overlaps the requested room + date + time window. Returns 409 if found.

- Insert confirmed_bookings. Creates the booking row with status, amounts, and timestamps.

- Insert deposit payment (if deposit_amount > 0). Creates a bookings.payments row of type "deposit" with an auto-generated DEP- reference number.

- Close booking_request (if booking_request_id supplied). Sets the request status to "booked" and updates the customer status to "booked".

- Log interaction. Inserts a customer_interactions row of type "booking_confirmed".

### Strict Interval Overlap — The Clash Guard

The overlap check uses the mathematically correct interval overlap formula. Two time ranges [A.start, A.end) and [B.start, B.end) overlap if and only if:

A.start < B.end  AND  A.end > B.start

Translated to the SQL clash guard:

WHERE room_id    = $1::uuid

        AND tenant_id  = $2

        AND status    NOT IN ('cancelled')

        AND COALESCE(date_from::date, booking_date) <= $5::date   -- date overlap

        AND COALESCE(date_to::date,   booking_date) >= $4::date

        AND start_time < $7::time                                  -- time overlap (strict)

        AND end_time   > $6::time

WHY:  The previous n8n implementation used a 60-minute buffer (start_time < end_time + 60min). 

      This is removed. A buffer is operationally wrong — it prevents valid back-to-back bookings. 

      The strict formula allows a 09:00-11:00 booking and an 11:00-13:00 booking in the same room.

### Response

{ "success": true, "data": { "id": "...", "booking_date": "...", "status": "confirmed", ... } }

### Error Responses

| HTTP Code | Cause |
| --- | --- |
| 400 | Missing required field or invalid UUID |
| 401 | JWT invalid |
| 409 | Room already booked for that date/time window |
| 422 | end_time is not after start_time |

## 5.3  POST /bookings/update

### Replaces

The "DB: Set Booking Confirmed" pattern used across multiple workflows when only status or amount fields need changing on an existing booking.

### Request Body

| Field | Description |
| --- | --- |
| booking_id | UUID required |
| status | string optional |
| total_amount | number optional |
| balance_due | number optional |
| notes | string optional |

At least one optional field must be supplied — an update with only booking_id is rejected with 422.

UPDATE bookings.confirmed_bookings

      SET

        status       = CASE WHEN $3 IS NOT NULL THEN $3 ELSE status END,

        total_amount = CASE WHEN $4 IS NOT NULL THEN $4 ELSE total_amount END,

        balance_due  = CASE WHEN $5 IS NOT NULL THEN $5 ELSE balance_due END,

        notes        = CASE WHEN $6 IS NOT NULL THEN $6 ELSE notes END,

        updated_at   = NOW()

      WHERE id = $1::uuid AND tenant_id = $2

WHY:  NULL-checking instead of NULLIF('') is used here because numeric fields have no meaningful 

      "empty string" representation. A caller that sends total_amount: 0 intends to set the amount 

      to zero — the API must honour that. NULLIF would treat 0 as falsy in some contexts.

## 5.4  POST /bookings/cancel

### Replaces

Two entire n8n workflows: AGkUe3zjjFDD0wOL (CancelBooking — 4 Postgres nodes) and CancelRecurringSeries (2 Postgres nodes). The endpoint selects its mode based on which ID is supplied.

### Request Body

| Field | Description |
| --- | --- |
| booking_id | UUID — supply for single booking cancellation |
| series_id | UUID — supply for recurring series cancellation |
| cancelled_by | string required — who triggered the cancel |
| reason | string optional |
| refund_amount | number default 0 |
| refund_type | string default "none" e.g. "full" ¦ "partial" |

⚠  Exactly one of booking_id or series_id must be supplied. Sending neither returns 422. 

      Sending both is technically accepted but the series_id path takes priority.

### Mode A — Single Booking Cancel

When booking_id is supplied, the endpoint performs a DELETE + INSERT pattern rather than a status update. This is intentional:

- Load booking with customer and room data for the interaction log.

- DELETE from confirmed_bookings, capturing the deleted row via RETURNING.

- INSERT into bookings.cancellations — the deleted row data is preserved as a permanent audit record. The cancellations table never deletes rows.

- Insert refund payment (if refund_amount > 0) — a negative-amount payments row of type "refund".

- Log customer_interaction of type "booking_cancelled".

WHY:  The DELETE + INSERT pattern was chosen over UPDATE status = "cancelled" for two reasons:

      1. confirmed_bookings should only contain bookings that are in a bookable or completed state.

         Cancelled rows pollute availability queries and require extra WHERE status != cancelled clauses everywhere.

      2. The cancellations table is a purpose-built audit log. It stores series_reference, refund data,

         and original_status — information that confirmed_bookings has no columns for.

### Mode B — Recurring Series Cancel

When series_id is supplied:

- Deactivate recurring_series — sets active = false, updated_at = NOW().

- Cancel future sessions — updates status = "cancelled" on all confirmed_bookings where recurring_series_id OR recurring_rule_id matches the series, and booking date >= today. Historical sessions are left as-is.

- Log customer_interaction recording the count of sessions cancelled.

-- The dual FK check handles both new-arch and legacy bookings

      WHERE (recurring_series_id = $1::uuid

             OR recurring_rule_id = $1::uuid)

        AND COALESCE(booking_date, date_from) >= CURRENT_DATE

        AND status != 'cancelled'

WHY:  The OR recurring_rule_id check is the legacy compatibility bridge. Old bookings created before 

      the recurring_series architecture used recurring_rule_id. Both columns store the same UUID.

      This ensures a series cancel catches all child sessions regardless of when they were created.

## 5.5  POST /payments/record

### Replaces

KHvxUBua7hi5e1x1 (RecordPayment — 4 Postgres nodes) and RecordRecurringPayment (6 Postgres nodes). Both workflows are replaced by a single endpoint with intelligent routing.

### Request Body

| Field | Description |
| --- | --- |
| amount | number required — must be > 0 |
| payment_method | string required — "cash" ¦ "bank_transfer" ¦ "card" ¦ "cheque" |
| booking_id | UUID optional — single booking or child recurring session |
| series_id | UUID optional — direct recurring series payment |
| payment_type | string default "payment" |
| reference | string optional — external payment reference (auto-generated if omitted) |
| notes | string optional |
| apply_to_sessions | integer default 0 — mark N oldest child sessions as fully_paid |

### Payment Routing Logic

The endpoint contains the entire parent-child routing logic that previously had to be maintained manually across multiple n8n workflows:

| Input | What Happens |
| --- | --- |
| booking_id supplied, no recurring_series_id on booking | Mode A: Standalone booking. Reduces confirmed_bookings.balance_due. Marks fully_paid when balance reaches 0. |
| booking_id supplied, booking has recurring_series_id set | Mode B: Child session detected. Debt is routed to parent recurring_series.balance_due instead. The child row is NOT touched (DB trigger already zeros it). |
| series_id supplied directly | Mode C: Direct series payment. Reduces recurring_series.balance_due by amount. Optionally marks N oldest child sessions as fully_paid. |

WHY:  CLAUDE.md §001_recurring_series_architecture.sql states: "Debt for recurring sessions lives on 

      recurring_series.balance_due. Child confirmed_bookings MUST have balance_due = 0." The routing 

      logic implements this invariant automatically — the caller never needs to know whether a 

      booking_id is a standalone or recurring child. The API detects it from the DB and routes accordingly.

### Audit Log (CLAUDE.md §2.7)

Every payment write produces a bookings.audit_logs row:

INSERT INTO bookings.audit_logs

        (tenant_id, action, entity, entity_id, payload, performed_by, created_at)

      VALUES ($1, 'PAYMENT', $2, $3,

        jsonb_build_object(

          'amount',         $4,

          'payment_method', $5,

          'reference',      $6,

          'payment_id',     $7,

          'booking_id',     $8,

          'series_id',      $9

        ),

        $10, NOW())

The payload JSON column gives forensic replay capability: you can reconstruct the exact state of any payment from audit_logs alone, without relying on mutable row data in payments or confirmed_bookings.

## 5.6  GET /bookings/check-clashes

### Replaces

CheckRecurringClashes → DB: Find Clashes, and the embedded clash check in CreateRecurringFromCalendar.

### Query Parameters

| Parameter | Description |
| --- | --- |
| room_id | UUID required |
| dates | string required — comma-separated ISO dates e.g. "2026-05-01,2026-05-08,2026-05-15" |
| start_time | string required — HH:MM |
| end_time | string required — HH:MM |

### Response

{ "success": true, "data": { "clashed_dates": ["2026-05-08"] } }

An empty array means no conflicts — the room is available on all requested dates at the requested time. The endpoint never returns a 409 — it is a query-only operation. The caller decides whether to abort or allow the booking.

This design lets the recurring booking form show the user which specific dates clash and offer alternatives, rather than rejecting the entire series.

# 6. n8n Workflow Migration

## 6.1  Migration Order

Do not migrate all workflows at once. Follow this sequence — each step is independently testable before the next begins. The file http-node-replacements.json in n8n-workflows/ contains the complete n8n HTTP Request node configuration for every replacement.

| Order | Workflow Type | Migration |
| --- | --- | --- |
| 1 | Customer updates | UpdateCustomerWF → POST /customers/update |
| 2 | Booking creation | 7ZXOI73BhHLXkyOc → POST /bookings/create |
| 3 | Booking status updates | Any workflow using DB: Set Booking Confirmed → POST /bookings/update |
| 4 | Single cancellations | CancelBooking / AGkUe3zjjFDD0wOL → POST /bookings/cancel (booking_id) |
| 5 | Series cancellations | CancelRecurringSeries → POST /bookings/cancel (series_id) |
| 6 | Single payments | KHvxUBua7hi5e1x1 → POST /payments/record (booking_id) |
| 7 | Recurring payments | RecordRecurringPayment → POST /payments/record (series_id) |
| 8 | Clash checks | CheckRecurringClashes → GET /bookings/check-clashes |

## 6.2  How to Replace a Postgres Node

For each Postgres node being replaced, follow these steps in n8n:

- Open the workflow in n8n editor.

- Identify the Postgres node(s) to replace. Note their input and output connections.

- Add a new HTTP Request node immediately after the last input node that feeds the Postgres node.

- Configure the HTTP Request node using the specification in http-node-replacements.json.

- Wire the HTTP Request node to the same output targets as the Postgres node had.

- Delete the Postgres node.

- Click "Test Workflow" with a real payload.

- Verify the response contains success: true and the expected data fields.

- Check bookings.audit_logs in the database for the new write-operation entry.

- Activate the workflow and monitor n8n Executions for errors over the next hour.

## 6.3  HTTP Request Node Configuration

Every HTTP Request node must include the Authorization header. The JWT is retrieved from the n8n JWT Auth credential or from a preceding Set node. The body must never include tenant_id.

{

        "method": "POST",

        "url": "https://api.venuedesk.co.uk/customers/update",

        "authentication": "genericCredentialType",

        "genericAuthType": "httpHeaderAuth",

        "headers": {

          "Authorization": "Bearer {{$json.jwt}}",

          "Content-Type": "application/json"

        },

        "body": {

          "customer_id": "{{$json.customer_id}}",

          "full_name":   "{{$json.full_name}}",

          "email":       "{{$json.email}}"

          // ← NO tenant_id here

        }

      }

⚠  If you see a 401 response from the API, the JWT is either missing, expired, or the secret 

      in the JWT Auth credential does not match JWT_SECRET in docker-compose.yml. 

      Fix the credential before continuing — do not disable auth.

## 6.4  Validating Each Migration

After replacing each workflow's Postgres nodes, run these three verification checks:

### Check 1 — Functional Test

Trigger the workflow with a real payload. Confirm the success: true response and that the expected database row was created or updated.

### Check 2 — Audit Log Entry

docker exec n8n_postgres-postgres-1 psql -U n8n -d bookings_db -c \

        "SELECT action, entity, payload, created_at

         FROM bookings.audit_logs

         ORDER BY created_at DESC LIMIT 5;"

### Check 3 — System Log Entry

docker exec n8n_postgres-postgres-1 psql -U n8n -d bookings_db -c \

        "SELECT level, source, message, created_at

         FROM bookings.system_logs

         ORDER BY created_at DESC LIMIT 5;"

Each API call writes to both audit_logs (business operation record) and system_logs (technical log). Both should have recent entries after each test.

# 7. Common Failure Modes & Fixes

| Problem | Fix |
| --- | --- |
| 401 Unauthorized from every endpoint | JWT secret mismatch. Run: docker exec venuedesk-api env ¦ grep JWT_SECRET and compare with the n8n JWT Auth credential. They must match exactly. |
| 404 from Traefik (not from the API) | The route is not registered. Check that server.js was re-uploaded and the container was rebuilt with docker compose build venuedesk-api. |
| 404 from the API (customer/booking not found) | The resource exists in the DB but belongs to a different tenant. The JWT tenant_id does not match the row's tenant_id. Verify the JWT payload with jwt.io. |
| 409 Conflict on booking create | A booking already exists in confirmed_bookings for that room + date + time. Check for cancelled status — only active bookings block the slot. |
| Payment recorded but balance_due unchanged | The booking is a child of a recurring series. The balance was applied to recurring_series.balance_due, not confirmed_bookings. Query SELECT balance_due FROM bookings.recurring_series WHERE id = '<series_id>'. |
| Migration 003 not applied | Container was restarted without rebuilding. The source files are baked into the image. Run docker compose build venuedesk-api first, then docker compose up -d venuedesk-api. |
| Container unhealthy after restart | Node.js syntax error in a new file. Run: docker logs venuedesk-api --tail 30 to see the exact error. Fix the file, rebuild, restart. |
| audit_logs table does not exist | Migration 003 failed silently. Check: docker logs venuedesk-api ¦ grep migrate. If 003 is missing, the migration SQL file was not uploaded to the correct path on the VPS. |

# 8. Phase 2 Exit Criteria

You may not proceed to Phase 3 (JWT + RLS enforcement) until every item below is confirmed. This matches CLAUDE.md §2.11.

## 8.1  Database Checks

-- No Postgres nodes should still be writing directly to the DB.

      -- Verify by checking audit_logs was created by the API, not by n8n.

      SELECT performed_by, COUNT(*) FROM bookings.audit_logs GROUP BY performed_by;

      -- → Should show user_id values (from JWT), not NULL or "n8n".

      
      

      -- Confirm no child recurring sessions have balance_due > 0

      SELECT COUNT(*) FROM bookings.confirmed_bookings

      WHERE recurring_series_id IS NOT NULL AND balance_due > 0;

      -- → Must be 0.

      
      

      -- Confirm cancellations table is populated (at least test records)

      SELECT COUNT(*) FROM bookings.cancellations;

## 8.2  Workflow Checklist

| Workflow | Status |
| --- | --- |
| UpdateCustomerWF | Zero Postgres nodes — all HTTP nodes |
| 7ZXOI73BhHLXkyOc | Zero Postgres nodes — all HTTP nodes |
| CancelBooking / AGkUe3... | Zero Postgres nodes — all HTTP nodes |
| CancelRecurringSeries | Zero Postgres nodes — all HTTP nodes |
| KHvxUBua7hi5e1x1 | Zero Postgres nodes — all HTTP nodes |
| RecordRecurringPayment | Zero Postgres nodes — all HTTP nodes |
| CheckRecurringClashes | Zero Postgres nodes — all HTTP nodes |

## 8.3  Final Verification

Run a full end-to-end scenario from the frontend:

- Create or update a customer.

- Create a booking for that customer.

- Record a payment.

- Cancel the booking.

- Verify bookings.audit_logs has 4 rows (one per action).

- Verify bookings.system_logs has 4 matching info entries.

- Verify bookings.cancellations has 1 row.

- Verify confirmed_bookings has 0 rows for the cancelled booking ID.

When all eight checks pass, Phase 2 is complete and Phase 3 (JWT token issuance hardening and per-role RBAC) can begin.

## 8.4  What Phase 3 Adds

Phase 3 strengthens the authentication layer built in Phase 2:

- Short-lived tokens (15–60 min) with refresh token rotation.

- Per-role endpoint guards — admin-only routes checked against JWT role field.

- n8n service-account token — a long-lived machine token scoped to automation workflows only.

- Supabase Auth or Auth0 integration to replace the custom token issuance in the JWT credential.

Phase 4 then activates PostgreSQL Row-Level Security policies that read app.tenant_id — already set by withTenantContext() — to enforce database-level tenant isolation. By the time Phase 4 runs, the infrastructure is already in place.

— End of Document —